Stakeholder Mapping Activity

When to use it?
Preferably at the beginning of the project, but it’s never too late to help build alignment around roles and responsibilities.
How is it different from the org chart?
In addition to organizational structure, this stakeholder map also captures their decision power and primary concern(s) helping the product managers and the team to build empathy and create a communication strategy.
What should I know about each person in the stakeholder map?
Be prepared to write their:
Name
Title
Department
Is the person a decision maker?
Does the person need to stay informed?
Does the person make budget related decisions?
What is the most important thing for this person? / What keeps them up at night?
Steps to follow:
1. Start with the Product Owner; draw a person, list their name, title, department / team
2. Identify other stakeholders within the same department / team; how do they relate to the
Product Owner in terms of the org structure
3. If applicable, identify stakeholders in other departments / teams; how do they relate to the Product Owner in terms of the org structure
4. Place near each person; try not to have more than three decision makers.
5. Draw a talking bubble and write what keeps them up at night.

Example